**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 25 June 2025 |
| Team ID | LTVIP2025TMID59497 |
| Project Name | Freelance Finder |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | |  | | --- | |  |  |  | | --- | | As a user, I can register by providing email, password, and confirmation. | | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application. | 1 | High |  |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low |  |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium |  |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High |  |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view recent jobs and proposals on my dashboard. | 3 | High |  |
| Sprint-3 | Job Posting | USN-7 | As a client, I can post a job with title, description, and budget. | 3 | High |  |
| Sprint-4 | Messaging | |  | | --- | |  |  |  | | --- | | USN-8 | | |  | | --- | |  |  |  | | --- | | As a user, I can send and receive messages within the platform. | | 2 | Medium |  |
| Sprint-4 | Payments | USN-9 | As a user, I can securely send or receive payments with escrow. | 4 | High |  |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 2 June 2025 | 8 June 2025 | 20 | 8 June 2025 |
| Sprint-2 | 20 | 6 Days | 4 June 2025 | 10 June 2025 | 20 | 10 June 2025 |
| Sprint-3 | 20 | 6 Days | 6 June 2025 | 12 June 2025 | 20 | 12 June 2025 |
| Sprint-4 | 20 | 6 Days | 8 June 2025 | 14 June 2025 | 20 | 14 June 2025 |

**Velocity:**

Assuming a 6-day sprint duration, and the team consistently completes 20 story points per sprint,  
**Average Velocity (AV) = 20 / 6 ≈ 3.33 story points per day**

**Burndown Chart:**

A burndown chart visually shows the remaining work (in story points) versus time across sprints.  
It helps the team and stakeholders monitor progress and adjust planning as needed.